HST INS Work Item Data Sheet
1.  SI/Title:  WFC3/CDBS Population
2.  INS Lead:  WFC3 Instrument Scientists
3.  Description of Work:
Analyze calibration data, primarily from thermal vacuum test data, and produce calibration reference files and other products.  Review the various products for correctness and applicability, and populate the CDBS with the products.  Test the usability of the products with both pipeline and offline calibration processes.
In addition to the formal CDBS products, produce, review, and test updates to synphot and the PDB aperture files (SIAF) based on the data analysis.
4.  Schedule Constraints and Dependencies:
Data will be collected during the next two WFC3 Thermal Vacuum Tests: TV2 for UVIS calibration (Late 2006) and TV3 for IR calibration (January 2007).
5.  Risks and Open Issues:

6.  Priority:     High
7.  Priority Justification:
CDBS files, and aperture updates must be completed for SMOV operations.  Some updates needed for SMGT support.
8.  Resources (including estimated calendar duration for each portion):

a.  Requirements

WFC3 Instrument Scientists

b.  Development

WFC3 Instrument Scientists

WFC3 Data Analysts

c.  Testing

WFC3 Instrument Scientists

WFC3 Data Analysts

CDBS Administrator
Synphot Test Engineer
PDB Administrator

SCIOPSDB Administrator (SIAF transfer to TRANS)

9.  Documentation and Deliverables:
CDBS Data Files
Synphot Table Updates

PDB Aperture File Updates

TRANS Aperture File Update

